Project 402– Recommendation system

# Business objective- Generate the features from the dataset and use them to recommend the books according to the users

**Sample Data Set Details:**

1. **Users :-It contains user ID’s have been anonymized and map to integers. demographic data is provided (location, age if available) otherwise this fields contain null values.**
2. **Books :- Books are identified by their respective ISBN.**
3. **Ratings :-It contains book rating information. Ratings are either explicit, expressed on a scale from 1 to 10, Or implicit expressed by 0.**

**Acceptance criteria:**

To build the best model which gives the maximum performance, and need to deploy the model with either RShiny or Flask/ stream lit

# Milestones: Phase 1

| **Milestone** | **Duration** | **Task start - End Date** |
| --- | --- | --- |
| Kick off and Business Objective discussion | 1 day | 24-05-2024 |
| Data set Details | 1 Week – 1 ½ week | 25-05-2024 |
| EDA | 1 Weeks – 1 ½ week | 31-05-2024 |
| Model Building | 1 Week – 1 ½ week | 07-06-2024 |
| Model Evaluation | 1 week | 14-06-2024 |
| Feedback |  |
| Deployment | 1 Week | 21-06-2024 |
| Final presentation | 1 day | 28-06-2024 |
|  |  |  |

Protocols:

1. All participants should add here to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day
3. All the participants must attend review meetings